## Slide 1: Multiple Robot navigation and Mapping for Combat environment
By: Scott Tipton and Nick Halabi
Advisor: Dr. Aleksander Malinowski
Bradley University
February 23, 2010

## Slide 2: Outline
Recap
  Project Summary
  Project Description
Past Progress
  Completed Work
Current Progress
Future Schedule of Tasks

## Slide 3: Project Summary
Military application – proof of concept
Combat/unknown environment
  Indoor or outdoor
Map area and detect potential threats
Guide autonomous supply caravans or troops safely through a combat zone

## Slide 4: Project Description
First robot scans and maps environment
Second robot uses path finding algorithm to designate safe route
Server/Central command
  Pass information (map files)
  User override via joystick

## Slide 5: Completed Work
Improved Wall Following
Potential Field
Partial Server Setup
Force Feedback Joystick
Built 4 Metal Detectors
Modified Metal Detectors for 5V input
Tested Metal Detector Range
Schematic of Metal Detector holder

## Slide 6: Past Progress
Mode 1 – 70% Complete
  Mapping and navigation
  Manual override with joystick
  Metal Detector
  Improve wall following
Mode 2 – 50%
  Path planning using the grassfire approach
  Possibly use the potential field approach or a combination of the two
Server – 0%

## Slide 7: Improved Wall Following

## Slide 8: Improved Wall Following

## Slide 9: Potential Field
Better at avoiding obstacles
Doesn’t require use of maps
Calculates repulsive forces on the fly
Local minimas

## Slide 10: Potential Field Attractive

## Slide 11: Potential Field Repulsive

## Slide 12: Matlab Derivative
clear, syms Krep Rrep_inv xo yo x y;
d=sqrt((x-xo)^2+(y-yo)^2);
u=0.5*Krep*((1/d)-Rrep_inv)^2 ;
dx=diff(u,x);
dy=diff(u,y);

## Slide 13: Dx and Dy Repulsive

## Slide 14: Potential Field
Potential Field Path Planning Complete

## Slide 15: Potential Field
Issues

## Slide 16: Potential Field
Solution

## Slide 17: Force Feedback
Force 3D Pro

## Slide 18: Server
Began work on multicast framework
Setup new user interface with 5 options
  Map Environment (wall following)
  Path Planning
    Grassfire Approach
    Potential Field
  Manual Override
  Bug2 Algorithm
Reorganized manual override code

## Slide 19: Metal Detectors

## Slide 20: Initial metal detector schematic

## Slide 21: 12 to 5 volts modifications

## Slide 22: Metal Detector holder
Current wood enclosure will be replaced in order to install metal detectors.

## Slide 23: IR Sensors
Previously Installed IR Sensors
Will be connected to microcontroller along with Metal Detectors.

## Slide 24: Past VS. Current Progress
Mode 1 – 70% Complete
  Mapping and navigation
  Manual override with joystick
  Metal Detectors
  IR Sensors
  Improve wall following
Mode 2 – 50%
  Path planning using the grassfire approach
  Possibly use the potential field approach or a combination of the two
Server – 0%
Mode 1 – 80%
  Metal Detector integration
  IR Sensor integration
Mode 2 – 100%
Server – 20%

## Slide 25: Future Schedule of Tasks
2/22/2010 – 3/11/2010
Integrate IR sensors
Integrate Metal detectors with enclosure
Program Microcontroller board
Force Feedback Joystick
3/13/2010 – 3/22/2010
Spring break
Setup testing environment
Final troubleshooting and programming
Server Setup
3/22/2010 – 3/31/2010
Conclude Testing
Begin final presentation
Conference paper

## Slide 26: Questions?